Ideal Plan

Week 1:

- develop conceptual design

- do necessary background reading or ask questions

- get machine shop training

- sketch design and run it by advisors

Week 2:

- prototype injector heads and any other speculative components

- test injectors with water for proper impingement patterns

- test injectors with LN2 for thermal (freezing) issues

- work day on saturday

- Prepare for DESIGN REVIEW (1/17)

Week 3:

- redesign injectors based on tests and rebuild

- retest with water and LN2

- fabricate remaining components

- work day on saturday

Week 4:

- install fittings

- clean engine

- submit engine for inspection (1/26)

- fire engine (1/27)